PACKAGE 3 — PROFESSIONAL PRESENCE

Phase 16 — Acceptance

Version 1.0

Final phase of the Company Profile Website workflow: defines when the Professional Presence project is considered complete, accepted, and ready to move into ongoing maintenance.

1. Purpose

Acceptance is the formal completion stage after Handover. It confirms that the agreed website scope has been delivered, tested, deployed, handed over, and approved according to the project agreement.

Acceptance is based on the agreed scope and acceptance criteria, not on requests that were not included in the approved project scope.

2. Acceptance Principles

Acceptance is based on the approved project scope, not on an unlimited improvement cycle.

The website must satisfy the agreed functional, visual, responsive, content, SEO, analytics, performance, and deployment requirements applicable to the project.

Known minor issues may be documented for maintenance when they do not prevent normal use and are explicitly agreed by the parties.

New features, new pages, major design changes, or requirements introduced after approval are treated as scope changes rather than acceptance defects.

The acceptance decision should be documented so both the client and agency have a shared project record.

3. Acceptance Preconditions

The project should not enter final acceptance until the following stages are substantially complete:

Approved information architecture and page scope are implemented.

Approved design direction and agreed page templates are implemented.

Required content and assets have been supplied or approved.

Agreed functionality and integrations are working.

QA has been completed and critical/high-severity defects are resolved.

Production deployment has been completed.

Handover materials and required access transfer have been completed.

4. Acceptance Criteria

| Area | Acceptance requirement |
| --- | --- |
| Scope | All agreed deliverables and approved page/template scope are implemented. |
| Design / UX | The production site follows the approved design direction and agreed page specifications. |
| Responsive | Pages function and present correctly across the supported desktop, tablet, and mobile ranges. |
| Content | Approved client content, imagery, documents, contact information, and required metadata are correctly presented. |
| Functionality | Forms, navigation, links, downloads, integrations, and agreed interactive behavior work as specified. |
| SEO | Agreed SEO fundamentals are implemented, including page metadata, heading structure, indexability rules, and launch requirements applicable to the project. |
| Analytics | Agreed analytics and conversion tracking are functioning and receiving expected events or page data. |
| Performance | The project meets the agreed performance targets and documented performance acceptance thresholds. |
| Security | The agreed security baseline has been applied and no unresolved critical security issue remains. |
| Deployment | The approved production domain and hosting environment are operational with SSL and required production configuration. |
| Handover | Required documentation, access, training, and maintenance transition have been completed. |

5. Defect Severity and Acceptance

| Severity | Definition | Acceptance impact |
| --- | --- | --- |
| Critical | Prevents core site use, creates a serious security issue, or causes major production failure. | Must be resolved before acceptance. |
| High | Major agreed functionality is broken or a major user journey is unusable. | Normally must be resolved before acceptance. |
| Medium | Noticeable issue with a workaround and limited impact on core use. | May be accepted only when documented and agreed with a corrective plan. |
| Low | Minor visual, content, or non-blocking issue. | May be accepted and handled through maintenance or a planned revision. |

Severity must be judged against the agreed scope and real user impact. A client preference or new request is not automatically a defect.

6. Client Review and Approval Process

Agency provides the release candidate and the relevant review instructions.

Client reviews the site against the agreed scope and acceptance criteria.

Client records concrete defects or deviations rather than general redesign requests.

Agency resolves valid defects within the agreed review cycle.

Client performs final review after the agreed corrections.

Client provides written final approval or approval through the agreed project communication channel.

7. Scope Change vs Defect

| Client request | Classification |
| --- | --- |
| A required form does not submit as agreed. | Defect |
| Approved mobile layout is broken at a supported width. | Defect |
| A published page is missing agreed content supplied before the content freeze. | Defect |
| Client requests a new page after final scope approval. | Scope change |
| Client requests a new animation not included in the approved design. | Scope change |
| Client asks to replace the approved visual direction after final approval. | Scope change |
| Client provides new content after the agreed content freeze. | Content update / possible scope change |

8. Final Acceptance Record

The project record should capture at minimum:

Project / client name

Production website/domain

Approved scope/version

Final QA status

Outstanding accepted minor issues, if any

Handover completion status

Maintenance plan status

Client approval date

Approver name / role

Agency representative

Notes or conditions

9. Acceptance Outcomes

| Outcome | Meaning |
| --- | --- |
| Accepted | All acceptance criteria are satisfied and the project is formally complete. |
| Accepted with documented minor issues | The site is usable and agreed minor issues are recorded for maintenance or a defined follow-up. |
| Not accepted | One or more blocking criteria are not satisfied; corrective work is required before final approval. |

10. Effect of Acceptance

Once accepted, the project moves from project delivery into the agreed maintenance/support arrangement. The following activities are no longer considered part of the original delivery unless specifically included in the maintenance agreement or approved as additional scope:

New pages or major new sections

Major visual redesigns

New integrations

New custom functionality

New content outside the agreed final content scope

Strategic changes that require new information architecture or design work

Acceptance does not prevent the client from reporting genuine defects discovered within an agreed post-launch warranty or support period; those should be handled according to the project agreement.

11. Final Acceptance Checklist

All agreed deliverables complete

Production website verified

Critical/high defects resolved

Final content approved

Forms and integrations verified

SEO and analytics launch checks complete

Performance and security checks complete

Handover completed

Maintenance transition confirmed

Client final approval recorded

12. Phase 16 Completion Criteria

Phase 16 is complete when the client has formally accepted the project, the acceptance record is stored, any documented post-acceptance items have owners and next actions, and the project is transferred to its ongoing maintenance/support state.

13. Company Profile Website Workflow — Complete

| Phase | Status / role |
| --- | --- |
| 1. Package Definition | Completed package strategy and scope |
| 2. Information Architecture & Routing | Completed structural rules |
| 3. Design System | Completed visual system |
| 4. Page Template Specification | Completed page blueprints |
| 5. Component System | Completed reusable component rules |
| 6. Content Model | Completed content structure and relationships |
| 7. Marketing / SEO / Analytics | Completed marketing and measurement requirements |
| 8. Performance | Completed performance requirements |
| 9. Security | Completed security baseline |
| 10. Architecture / Technical Standards | Completed technical requirements |
| 11. Content & Assets | Completed content and asset requirements |
| 12. Testing / QA | Completed validation framework |
| 13. Deployment | Completed release and launch requirements |
| 14. Maintenance | Completed ongoing service framework |
| 15. Handover | Completed transfer and training framework |
| 16. Acceptance | Final approval and project closure |

With acceptance complete, the Professional Presence project enters its post-launch lifecycle through the agreed maintenance and support arrangement. The project workflow is now complete.